Merchant Co-Pilot
Integration & Data Architecture Plan

Objective: Build a platform-agnostic merchant analytics backend that integrates Shopify and WooCommerce, normalizes their data into a canonical model, and provides a reliable foundation for CAC, ROD prediction, and impact/ROI analytics.

# 1. Architecture Strategy

Recommended approach: API-first → canonical schema → platform adapters → database → analytics/ML.

Shopify API → Shopify Adapter → Canonical DTOs → Validation → Database

WooCommerce API → WooCommerce Adapter → Canonical DTOs → Validation → Database

Analytics and ML consume the canonical data layer rather than platform-specific payloads.

# 2. Phase 1 — API Contract Discovery

Do not finalize the database schema until real API response shapes and field availability are understood.

Shopify GraphQL Admin API: Orders, Customers, Products/Variants, Inventory, refunds/payments where available, discounts/attribution where available.

WooCommerce REST API: Orders, Customers, Products/Variations, Inventory, coupons, refunds/payments where available.

Capture representative raw JSON/API payloads for each resource.

Record pagination, IDs, timestamps, currency, status values, nullable fields, nested objects, and platform-specific fields.

Create a field-availability comparison matrix between Shopify and WooCommerce.

# 3. Phase 2 — Canonical Data Model

Define platform-neutral domain objects after contract discovery.

Merchant

Customer

Product

ProductVariant

Order

OrderItem

Payment

Refund

InventorySnapshot

Discount/Coupon

Marketing/Attribution data (only where reliably available)

Example canonical Order:

Order {
  platform
  externalId
  customerId
  currency
  subtotal
  discount
  tax
  shipping
  total
  status
  createdAt
  lineItems[]
}

# 4. Phase 3 — Adapter Layer

ShopifyAdapter converts Shopify GraphQL responses into canonical DTOs.

WooCommerceAdapter converts WooCommerce responses into the same canonical DTOs.

Keep platform-specific logic inside adapters; do not leak Shopify/WooCommerce structures into business logic.

Support incremental synchronization and idempotent upserts.

Preserve raw payloads during early development for debugging and future field expansion.

# 5. Phase 4 — Database Design

Design the relational schema only after the API contract and canonical model are stable.

Use internal primary keys plus platform/external IDs.

Add merchant_id to tenant-owned business data.

Define unique constraints for platform + external ID.

Normalize core entities while allowing raw_payload JSON for platform-specific data.

Track created_at, updated_at, synced_at and source/platform metadata.

Plan indexes around merchant, external IDs, order dates, customer IDs, and product/variant IDs.

# 6. Phase 5 — Synchronization

Initial historical sync.

Incremental sync using platform webhooks/events where appropriate.

Periodic reconciliation to catch missed events.

Retry and backoff for API failures.

Rate-limit aware workers.

Sync status and error tracking.

# 7. Phase 6 — Analytics Foundation

Revenue and order metrics.

Customer acquisition and retention signals.

CAC inputs and attribution quality checks.

ROD prediction features.

Impact/ROI estimation features.

Data-quality metrics and confidence indicators.

# 8. Security & Configuration

Store Shopify credentials and other secrets only in environment variables/secret storage.

Never commit .env files or client secrets to GitHub.

Use least-privilege Shopify scopes.

Separate development/test credentials from production credentials.

Validate and sanitize external API data before persistence.

# 9. Current Technical Setup

Backend framework: NestJS

Shopify integration: GraphQL Admin API

Shopify scopes currently selected: read_customers, read_inventory, read_orders, read_products

Configuration package: @nestjs/config

Environment configuration: .env with .gitignore protection

Source control: GitHub

# 10. Immediate Next Steps

1. Collect real Shopify GraphQL response contracts.

2. Document Shopify fields and nested structures.

3. Collect equivalent WooCommerce response contracts.

4. Build the Shopify vs WooCommerce field comparison matrix.

5. Define canonical DTOs/interfaces.

6. Implement ShopifyAdapter.

7. Implement WooCommerceAdapter.

8. Finalize database ER model.

9. Implement persistence and synchronization workers.

10. Add analytics/ML feature pipelines.

# 11. Key Design Principle

The database should model the Merchant Co-Pilot domain, not Shopify or WooCommerce. Platform APIs are input sources; adapters isolate their differences; canonical DTOs form the stable contract consumed by the rest of the system.